## Slide 1: Agile Development: A pathway to success at Chadatech Comparing Scrum-Agile and waterfall Approaches
Stephen Bailey
12/12/2024

## Slide 2: Explaining Agile Roles
Product Owner:
  Manages and prioritizes the product backlog
  Acts as the voice of the customer
  Ensures features deliver maximum value
Scrum Master
  Facilitates scrum ceremonies and removes roadblocks
  Ensures adherence to Agile principles
  Supports team productivity and collaboration
Development Team
  Cross functional members responsible for designing, coding, testing, and delivering increments
  Collaborates to achieve sprint goals

## Slide 3: Explaining Agile Phases
Concept:
  Focus: Refining requirements into user stories
  Importance: Establishes clear goals for the project
Design and Development:
  Focus: Interactive creation of functional software increments
  Importance: Allows continuous improvement and adaptation
Testing:
  Focus: Continuous integration and testing throughout the development process
  Importance: Ensures early detection and resolution of defects
Deployment:
  Focus: Frequent releases of working software to stakeholders
  Importance: Promotes continuous improvement and stakeholder alignment
Feedback and Iteration:
  Focus: Gathering feedback during sprint reviews and retrospectives
  Importance: Promotes continuous improvement and stakeholder alignment

## Slide 4: Describing Waterfall Model
Linear Approach:
  Fixed phases: Requirements -> Design -> Implementation -> Testing -> Deployment
  Changes are challenging to accommodate once the project begins
Impact on SNHU Travel Project:
  Issues like the addition of the live chat feature would have caused delays
  Lack of interactive feedback could result in a final product misaligned with clients needs
Comparison to Agile:
  Waterfall is better suited for projects with stable requirements
  Agile thrives in dynamic, evolving environments such as the SNHU Travel Project

## Slide 5: Waterfall or Agile Approach
When to use Waterfall:
  Projects with fixed requirements and minimal stakeholder interactions
  Low complexity and high predictability
When to use Agile:
  Projects requiring adaptability and frequent feedback
  High complexity or evolving requirements (i.e. software development)
Recommendation for ChadaTech:
  Adopt Scrum Agile for its flexibility, collaborative culture, and ability to manage dynamic projects like SNHU travel project.

## Slide 6: References
Beck, K., et al. (2001). Manifesto for Agile Software Development. https://agilemanifesto.org
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. https://scrumguides.org
Atlassian. (n.d.). What is Scrum? https://www.atlassian.com/agile/scrum
Project Management Institute. (n.d.). Agile Resources for Project Management. https://www.pmi.org/learning/agile/